**PREPARED BY :** Surya Basa

**SUBMITTED :** 10-Feb-2016

|  |  |  |  |
| --- | --- | --- | --- |
| ReCAP | Description | Date | Created by |
| 20771 | Vendor Managed Inventory | 19-Aug-2015 | Christine DiVincenzo |

|  |  |  |
| --- | --- | --- |
| Date | Change Requestor | Summary of changes |
| 10-Feb-2016 | Surya Basa | This PCR for Phase I only.A separate Phase II estimate will be provided once complete requirements are finalized. |

|  |  |
| --- | --- |
| Change # | Description |
| 1 | * Fix delivery creation of credit blocked orders
* Status group update of sales header incompletion procedure
 |
| 2 | * Set up text determination to copy style and department color maintained in customer material info record to Customer Department text ID at item
 |

**CHANGE REASON**

[x]  Original based on high level/partial requirements

[ ]  Underestimated original complexity

[ ]  Scope Change

[ ]  Design/Approach Change

[ ]  Unexpected technical issues

[ ]  Unforeseen data issues

[ ]  Additional Testing requested

[ ]  Performance optimization

[ ]  Additional production support requested

**COMMENTS**

The original estimates was a high level (“swag”) given by Dan Gupta while the requirements and strategy were still being defined. Also, Phase I includes time spent on researching whether standard AFS- VMI would be a good fit for New Era.

**CHANGE ESTIMATES**

|  |  |
| --- | --- |
| Change # | Additional Hours Requested  |
| Lead/Functional | Technical | Testing | Other | Total |
| 1 | 30 | - | 10 | - | 40 |
| 2 | 20 | - | 20 | - | 40 |
| **Total** |  |  |  |  | **80** |

|  |  |  |
| --- | --- | --- |
| Current Estimate Hours | Additional Hours Requested | Total Revised Hours |
| 250 | 80 | 330 |

**GO-LIVE IMPACT**

NA